## Slide 1: Agile Presentation
Douglas Buckley
Professor Konishi
CS-250-T1132
October 16, 2022

## Slide 2: Scrum-Agile Team Roles
Product Owner:
  Responsible for maximizing value of product and work of Development Team (Cobb, 2015)
  Managing a clean and understandable product backlog (Landau, 2022)
  Creating product vision and proper marketing strategies that align with customer’s needs (Duggal, 2022)
Scrum Master:
  Ensures team complies and upholds Agile Principles (Duggal, 2022)
  Assists Product Owner arrange Product Backlog for maximum value (Cobb, 2015)
  Leads Scrum Events such as: sprint planning, daily scrum, sprint review and scrum retrospective (Landau, 2022)
Development Team:
  Cooperate as a group without tradition management structure or chain-of-command (Duggal, 2022)
  Self-organizing team of professionals who can create a product increment. No one tells this team how to turn backlog items into functional components. (Cobb, 2015)
  Accomplishes goals that are established in the backlog by the scrum master and product owner (Landau, 2022)
  Cross functional with all the skills capable of creating a product increment (Cobb, 2015)

## Slide 3: SDLC Phases and Agile: Do they work?
Planning/Initial Requirements:
  According to Cobb’s “The Project Manager’s Guide to Mastering Agile,” Agile likes to use the “Rolling-wave” style of planning:
    Initial plan has enough information for scope and objectives
    More information is revealed as project progresses
Defining Requirements:
  Defining the requirements so that they’re “just barely good enough” to prevent excess; makes adding on to the project later down the road easier (Cobb, 2015)
  Separate wants and needs with “five whys” method to find root cause of problem (https://www.mindtools.com/pages/article/newTMC_5W.htm)
Designing/Develop Product:
  As stated by Cobb in his work, “The Project Manager’s Guide to Mastering Agile,” code refactoring (one of many development practices) is used for the goal of:
    Removing redundancy
    Eliminating unused functionality
    Improving the design of existing software

## Slide 4: SDLC Phases and Agile: Do they work? (Cont.)
Designing/Develop Product (Cont):
  Another well used practice is continuous integration, which has some strengths and weaknesses to it, according to Cobb:
    (S) Has a constant availability of “current” builds used for testing and demos
    (S) Immediate feedback to developers of quality and functionality. With constant code check-ins, it encourages less complex and modular code
    (W) Requires close teamwork with a level of sophistication needed to be able to work on large, complex projects
    (W) With continuous integration and building, costs can become expensive.

## Slide 5: SDLC Phases and Agile: Do they work? (Cont.)
Testing:
  Concurrent Testing is a practice that involves testing the software as soon as possible to immediately begin improving the quality of the software (Cobb, 2015)
  Acceptance Test-Driven Development is like test driven development, but done so at a more acceptable level to keep the team more focuses on functionality (Cobb, 2015)
Deployment:
  This can either be the official launch or part of the deployment per the development cycle strategy.
  If part of development cycle, product is released to important stakeholders who will give their opinion on the product for potential future reworking

## Slide 6: What if it were a Waterfall approach?
Planning:
  Result of product is established from the beginning, little to no room for adaptability and all predictions are made at this stage. (Hoory, 2022)
  *In agile, we gain as much information as necessary to start the project. Agile understands that predictability is still uncertainty, therefore adaptability is preferred.*
Design:
  Planning the program language, database, and other hardware/software that is required for the program to operate (Martin, 2022)
  *Design also includes formatting a functional version of the program, not the prettiest but “just barely good enough” (Cobb, 2015)*
Build/Develop:
  “Strictly coding the software for the product” (Martin, 2022)
  *Again, code will already exist and be able to be functional, this could be where user stories are tested and then further worked on.*

## Slide 7: What if it were a Waterfall approach? (Cont.)
Testing Stage:
  Test the product, and ensure that it operates to the standards given by the client (Martin, 2022)
  *Program is tested by the tested, making sure that all the user stories function as intended*
Deployment Stage:
  Launch program in respective environment to respective client (Martin, 2022)
  *Program could either be deployed to the general target audience or a group of important stakeholders, who will share their opinion on the product and present any more changes that need to occur.*

## Slide 8: What to choose: Waterfall or Agile?
Key Factors for methodology choice:
  Timeline:
    (W) – If timeline of project needs to have a start and end date
    (S) – Schedule adapts as project progresses. Early program with continuous improvement
  Client Engagement:
    (W) – Little to no engagement required during process. Feedback gathered at end
    (S) – Continuous engage to see the continuous improvement of product
  Flexibility:
    (W) – Little to no flexibility. A phase needs to be completed in its entirety before progression can continue
    (S) – Flexibility is the name and adaptability is the game.
  Budget:
    (W) – Fixed budget, is usually established during the planning section of the development cycle.
    (S) – Budget being as flexible as the project needs it to be, can end up being on the pricier end of things once everything is said and done

## Slide 9: Resources:
5 whys: Getting to the root of a problem quickly. Problem-Solving Skills From MindTools.com. (n.d.). Retrieved October 16, 2022, from https://www.mindtools.com/pages/article/newTMC_5W.htm
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Duggal, N. (2022, October 13). What is Scrum team: Structure, roles and Responsibilities. Simplilearn.com. Retrieved October 16, 2022, from https://www.simplilearn.com/what-is-scrum-team-article

## Slide 10: Resources: (Cont.)
Hoory, L. (2022, August 10). Agile vs. waterfall: Which project management methodology is best for you? Forbes. Retrieved October 16, 2022, from https://www.forbes.com/advisor/business/agile-vs-waterfall-methodology/
Landau, P. (2022, October 11). Scrum roles: The anatomy of a Scrum team. ProjectManager. Retrieved October 16, 2022, from https://www.projectmanager.com/blog/scrum-roles-the-anatomy-of-a-scrum-team
Martin, M. (2022, September 17). What is waterfall model in SDLC? advantages and disadvantages. Guru99. Retrieved October 16, 2022, from https://www.guru99.com/what-is-sdlc-or-waterfall-model.html